CAW Project Planning
- Spring 1
  - week 1
    - Set up management tools (Szilva)
      - Github: private repo at https://github.com/SciLifeLab/CAW . Please register to github, I can add you as a SciLifeLab member and give access
      - Trello: will invite you as soon as the cards are ready – Trello should excange this document actually
      - Include project plan an other documents in Google doc: It is in Genomics Application > Projects > GA_16_05 Cancer Analysis Workflow
    - Finalize individual steps - have complete graph view (Malin,Pelin, Pall)
      - Picking a small set of variant callers, define alignment and recalibration steps: we are going to include only things Pall already included in the rudimentary pipeline
    - Sample DB, sample file structure (Szilva)
      - The CAW engine will be included into the NGI pipeline (https://github.com/NationalGenomicsInfrastructure/ngi_pipeline) . It is relying on Charon and other engines of the NGI infrastructure. To figure out all the bits and pieces will take some weeks, but I am actively working on it. Details are going to be included into Trello
    - Propose framework for SV (Pelin)
      - Meeting to Jesper proposed at 11am on March 29, Tuesday at Gamma4, SALT.
      - Generally we are going to include more than one frameworks, Jesper expressed interest in helping us out in that
    - propose framework for sample heterogenity QC (Malin)
      - ASCAT is more for microarray data, based on R and surrounded by Perl wrappers to make it work for NGS . Sounds it is more a prototype than a mature software. Malin is working on to make it right
    - Learning NexFlow (Malin, Pall, Szilva)
      - Ongoing
    - implement basic steps in NF (Pall)
      - Pall already included code for a rudimentary workflow. After sorting out Github issues others should give a try
  - week 2
    - Set up test data for quick runs (i.e. unit testing)
    - set up data for system testing (DREAM?)
    - propose initial QC
# Prototyping
- Pall's make
  - In this prototype we already have
    - gmake as a general language used by all UNIX
    - GATK best practices implemented that can run on a single huge machine
    - using a restricted set of make to prevent code from clutter
    - easy to use for a single person
    Missing parts
    - not optimized for cluster/LIMS use
    - can be tricky to keep is running for hundreds of samples
- Malin's shell
  - In this prototype we already have
    - T/N workflow implemented in bash (also general UNIX language)
    - additional functionalities added that are not included in GATK BP
    - Version control set up at Bitbucket
    - slurm included
    - a comprehensive prototype showing many needs by practicing researchers
    Missing parts
    - do not know frankly, waiting for input from Malin
    - thorough testing and db connection maybe
- other canned things on the net
  - BCBIO
    - http://bcbio-nextgen.readthedocs.org/en/latest/contents/testing.html
    - They have a pretty comprehensive working platform
      - multiple VCs
      - T/N comparison
      - parallelisation IPython parallel
      - ...
      Seems they went through the pains at least some level and they are usually pretty helpful
  - GATK CGA
  - and many others to be reviewed ...
# Final Workflow
Agreed to be written in nextflow (Szilva)
GenStats integration
include into NGI-PL (Szilva)
Integrate MQC
- Things to deliver
  - VCF
  - alignments
    - bwa mem parameters (Pall & Malin)
    - base realignment & recal & MD (Pall & Malin)
  - QC
  - Annotation to be postponed for now - use Gemini
  - Structural Variants (Pelin)
- Things NOT to deliver
  - Clinically actionable stuff
- Tasks to do
  - Install VarDict on UPPMAX
  - Look at MuTect2 speed issues (Szilva)
  - benchmarking for disk usage
  - distributing parallel VC processes sctratch per node (run in one node or how to distribute)
  - SV & CNV call (Pelin)
    - meeting to Francesco and Jesper
    - presenting their stuff
  - Merging varinats (SNP & indels only)
# Version control
Seems we settled with Github
- Have to consider that things we are treating as private now witll be eventually public
  - private repos are available for either SciLifeLab or NGI for free
  - deployment should happen from Git to allow continuous integration
  - ask Malin how she feels about being the responsible person for Github
Issue tracking: use Trello
# Documentation
Will need a comprehensive user manual
- Articles related to methods used
  - http://www.nature.com/ncomms/2015/151209/ncomms10001/abs/ncomms10001.html
  - http://www.ncbi.nlm.nih.gov/pubmed/25984700
Everything should be stored on Github
https://wabi-wiki.scilifelab.se/display/SHGATG/Somatic+variant+calling+in+cancer
# Sample data
- DREAM challenge for workflow testing
- Benchmark article before Xmas with public data? (somebody was mentioning, but which article is it?)
- Do we have real validated data?
# Real Data
- Minor issues
  - XML2yaml in NGI-PL
  - Pulling IDs from Charon
Some real data will be needed that we can use for development
What will we get? FASTQs only, or Illumina dir structure? (Szilva to ask Francesco) (whole Illumina demultiplexed structure)
- Data inflow
  - 90 T/N pairs first
  - half a dozen already sequenced
  - WES or WGS? It is expected to be WGS
  - more data to come distributed between different projects in bursts
- QC
  - MultiQC for bioinfo parts (Szilva & Phil)
  - Sample heterogenity QC (Malin)
    - ASCAT in PNAS
    - MATH
  - Sequence specific sequencing errors (sample prep related)
  - QC3 (Szilva)
# Validation
- Mostly the VC that needs to be validated
- Look at the alternatives used by other groups
- VCs to be included
  - MuTect2
  - FreeBayes
  - SV Jesper
  - Do we have real data to validate to?
# People involved
## SciLifeLab
  - Valteri Wirta (Head of Clin. Seq)
  - Pelin
  - Max
  - Szilva
  - Pall
  - Malin
  - Björn
  - Phil (as a consultant)
  - Pär Lundin (as a consultant)
  - Francesco (as a consultant)
  - Jesper for SV
## KI
  - Monica Nister
  - Teresita Díaz De Ståhl
# Reference
- HG19
- GRCh38 aka HG20
- HG19+decoy